# manage-system — Half A: Application Core

Presenter: Uziel Almonte | Weeks 1–4 | Build the product users interact with

# 1. Executive Summary

This document covers the application core of the inventory management system: Docker infrastructure, PostgreSQL with Alembic migrations, the Flask REST API (products, stock, audit, reports), Keycloak-based authentication and RBAC, and the Jinja2 + HTMX frontend. Erick's half (Weeks 5–6) validates, observes, and delivers this application through automated testing, observability, and CI/CD.

# 2. TODO Days Covered (Uziel)

Week 1 (Days 1–7): Repo, Docker Compose, Flask structure, Alembic migrations

Week 2 (Days 8–12): Stock movements, audit API, OpenAPI/Swagger, reports endpoints

Week 3 (Days 15–21): Keycloak realm, JWT middleware, @require_scope, OAuth2 login/logout

Week 4 (Days 23–28): Dashboard, products/stock/audit/reports UI, scope-gated navigation

Co-credit: Day 22 base layout, Day 13 unit tests, audit listeners (Erick De la Rosa)

# 3. Infrastructure and Environment Variables

Why: We containerize the stack so every developer and CI runner gets identical Postgres, Keycloak, and Flask environments. Secrets live in .env, never in code.

Key variables and where they come from:

POSTGRES_USER / POSTGRES_PASSWORD / POSTGRES_DB — defined in .env, consumed by docker-compose.yml db service

DATABASE_URL — postgresql://user:pass@db:5432/inventory_db (host db is the Docker network name)

FLASK_APP=app.main — tells Flask CLI which module creates the application

KEYCLOAK_REALM_URL — http://localhost:8080/realms/inventory-realm (browser + JWKS fetch)

KEYCLOAK_TOKEN_URL — http://keycloak:8080/... (internal Docker hostname for server-to-server)

docker-compose.yml — core services (excerpt):

web:

build: .

container_name: flask_app

ports:

- "5000:5000"

env_file:

- .env

environment:

- PYTHONPATH=/app

- OTEL_ENABLED=${OTEL_ENABLED:-true}

- OTEL_EXPORTER_OTLP_ENDPOINT=${OTEL_EXPORTER_OTLP_ENDPOINT:-http://alloy:4318/v1/traces}

- OTEL_SERVICE_NAME=${OTEL_SERVICE_NAME:-manage-system}

depends_on:

- db

- alloy

volumes:

- .:/app

# 4. Products API

Why: Products are the central entity. Every stock movement references a product. The API enforces SKU uniqueness, pagination, search, and scope-based access (product:view vs product:manage).

app/products/views.py — list products with scope guard:

@products_bp.route('', methods=['GET'])

@require_scope('product:view')

def get_products():

search = request.args.get('search')

category = request.args.get('category')

page = request.args.get('page', 1, type=int)

per_page = request.args.get('per_page', 10, type=int)

sort_by = request.args.get('sort_by', 'id')

sort_order = request.args.get('sort_order', 'asc')

query = Product.query

if search:

search_pattern = f"%{search}%"

query = query.filter((Product.name.ilike(search_pattern)) | (Product.sku.ilike(search_pattern)))

if category:

query = query.filter_by(category=category)

valid_sort_columns = ['id', 'name', 'sku', 'price', 'qty', 'min_stock']

if sort_by in valid_sort_columns:

column = getattr(Product, sort_by)

if sort_order.lower() == 'desc':

query = query.order_by(column.desc())

else:

query = query.order_by(column.asc())

paginated_products = query.paginate(page=page, per_page=per_page, error_out=False)

return jsonify({

"total": paginated_products.total,

"pages": paginated_products.pages,

"current_page": paginated_products.page,

"products": [product.to_dict() for product in paginated_products.items]

}), 200

app/products/views.py — create product:

@products_bp.route('', methods=['POST'])

@require_scope('product:manage')

@products_bp.arguments(ProductSchema)

def create_product(data):

if not data or not data.get('name') or not data.get('sku') or not data.get('price'):

return jsonify({'error': 'Name, SKU, and price are required fields'}), 400

existing_product = Product.query.filter_by(sku=data['sku']).first()

if existing_product:

return jsonify({'error': 'A product with this SKU already exists'}), 400

new_product = Product(

name=data['name'],

sku=data['sku'],

description=data.get('description'),

category=data.get('category'),

price=data['price'],

qty=data.get('qty', 0),

min_stock=data.get('min_stock', 0),

status=data.get('status', 'active')

)

db.session.add(new_product)

db.session.commit()

record_product_created()

sync_active_products_total()

return jsonify(new_product.to_dict()), 201

# 5. Stock API

Why: Inventory changes must be traceable. Every entry/exit creates a StockMovement row and updates product.qty atomically. Exit movements reject insufficient stock.

app/stock/views.py — movement registration:

@stock_bp.route('/movement', methods=['POST'])

@require_scope('stock:manage')

@stock_bp.arguments(StockMovementSchema)

def add_movement(data):

if not data or not data.get('product_id') or not data.get('type') or 'qty_change' not in data:

return jsonify({"error": "product_id, type, and qty_change are required"}), 400

try:

product = Product.query.get(data['product_id'])

except OverflowError:

return jsonify({"error": "Product not found"}), 404

if not product:

return jsonify({"error": "Product not found"}), 404

try:

qty_change = int(data['qty_change'])

except ValueError:

return jsonify({"error": "qty_change must be an integer"}), 400

movement_type = data['type']

if movement_type == 'exit':

if product.qty < qty_change:

return jsonify({"error": "Not enough stock for this exit movement. Current stock: " + str(product.qty)}), 400

new_qty = product.qty - qty_change

elif movement_type == 'entry':

new_qty = product.qty + qty_change

else:

return jsonify({"error": "Invalid movement type. Must be 'entry' or 'exit'."}), 400

previous_qty = product.qty

product.qty = new_qty

movement = register_stock_movement(

product,

movement_type,

previous_qty=previous_qty,

new_qty=new_qty,

user=data.get('user', 'system'),

notes=data.get('notes', ''),

)

db.session.commit()

record_stock_movement(movement_type, product.sku)

return jsonify(movement.to_dict()), 201

Variables: product_id, type (entry|exit), qty_change come from JSON body validated by StockMovementSchema. user defaults to 'system' for API calls; the UI pre-fills the logged-in username.

# 5b. Audit Trail (Day 10)

Why: Regulatory and operational requirements demand knowing who changed what. SQLAlchemy event listeners automatically write to audit_logs on INSERT, UPDATE, DELETE for products and stock_movements.

app/audit/listeners.py — capture INSERT/UPDATE:

def capture_changes(mapper, connection, target):

"""Captura cambios después de INSERT/UPDATE"""

if not hasattr(target, '__tablename__'):

return

table_name = target.__tablename__

if table_name not in ['products', 'stock_movements']:

return

# Obtén el estado actual del objeto

state = inspect(target)

# Determina si es INSERT o UPDATE

if state.persistent:

action = 'UPDATE'

# Obtén los cambios

old_values = {}

new_values = {}

for attr in state.attrs:

if attr.history.has_changes():

old_val = attr.history.deleted[0] if attr.history.deleted else None

new_val = attr.value

old_values[attr.key] = old_val

new_values[attr.key] = new_val

if not new_values:  # Sin cambios registrados

return

new_values = json_serialize(new_values)

old_values = json_serialize(old_values)

else:

action = 'INSERT'

old_values = None

# Obtén valores nuevos

new_values = {col.name: getattr(target, col.name) for col in mapper.columns}

new_values = json_serialize(new_values)

audit = AuditLog(

table_name=table_name,

record_id=target.id,

action=action,

old_values=old_values if action == 'UPDATE' else None,

new_values=new_values,

user=get_current_user(),

)

db.session.add(audit)

The user field comes from Flask g.user, set by login_required from session['user'].preferred_username.

# 5c. UI Routes and Scope Enforcement (app/main.py)

Every HTML route uses @login_required and @require_ui_scope. Direct URL access without permission redirects to dashboard with flash 'Acceso denegado'.

/ — dashboard (login_required)

/products — product:view

/products/new — product:manage

/stock — stock:view

/stock/update — stock:manage

/audit — audit:view

/reports — report:view

# 6. Keycloak and RBAC

Why: Role-Based Access Control separates employees (alice_worker) from managers (kratos_boss). Permissions are fine-grained scopes stored in Keycloak realm roles, not hardcoded in Flask.

alice_worker / password123 — group:employee — product:view, stock:view, stock:manage

kratos_boss / password123 — group:manager — all scopes including audit:view, report:view

OAuth2 browser flow:

1. User visits /auth/login-page → /auth/login

2. Flask redirects browser to Keycloak (KEYCLOAK_AUTHORIZE_URL)

3. User authenticates at Keycloak

4. Keycloak redirects to /auth/callback with authorization code

5. Flask exchanges code for tokens (KEYCLOAK_TOKEN_URL, internal Docker host)

6. Callback decodes access_token JWT, extracts realm_access.roles containing ':' as user_scopes

7. session['user'], session['token'], session['user_scopes'] stored; redirect to /

app/auth/views.py — callback stores scopes from JWT:

@auth_bp.route('/callback')

def callback():

try:

token = oauth.keycloak.authorize_access_token()

except Exception as e:

current_app.logger.error(f"OAuth callback error: {e}")

record_auth_failure(request.remote_addr)

return jsonify({"error": str(e)}), 500

# Authlib automatically parses the id_token if 'openid' is in scope

user_info = token.get('userinfo')

# Extract permissions from the access token.

# Keycloak puts custom realm roles (product:view, audit:view, etc.) in

# realm_access.roles — NOT in the OAuth2 "scope" string which only ever

# contains the standard OpenID scopes (openid, profile, email).

access_token = token.get('access_token', '')

user_scopes = []

if access_token:

try:

import jwt as pyjwt

unverified = pyjwt.decode(access_token, options={"verify_signature": False})

realm_roles = unverified.get('realm_access', {}).get('roles', [])

# Keep only the application-level permission roles (those containing ':')

user_scopes = [r for r in realm_roles if ':' in r]

except Exception:

user_scopes = []

# Store token and user data in the secure flask session

session['user'] = user_info

session['token'] = token

session['user_scopes'] = user_scopes

# Redirect to home page instead of returning JSON so refreshing doesn't cause CSRF errors

return redirect('/')

app/auth/middleware.py — API JWT validation:

def require_jwt(f):

@wraps(f)

def decorated(*args, **kwargs):

global _public_keys

# Bypass for unit tests

if current_app.config.get('TESTING'):

request.user_claims = {

"realm_access": {

"roles": ["product:view", "product:manage", "stock:view", "stock:manage", "report:view", "audit:view", "user:manage"]

}

}

return f(*args, **kwargs)

auth_header = request.headers.get("Authorization", None)

if not auth_header or not auth_header.startswith("Bearer "):

record_invalid_token()

return jsonify({"message": "Missing or invalid authorization header"}), 401

app/auth/middleware.py — require_scope:

def require_scope(required_scope):

def decorator(f):

@wraps(f)

@require_jwt

def decorated_function(*args, **kwargs):

claims = getattr(request, 'user_claims', {})

roles = claims.get('realm_access', {}).get('roles', [])

if required_scope not in roles:

return jsonify({"message": f"Missing required scope: {required_scope}"}), 403

return f(*args, **kwargs)

return decorated_function

return decorator

app/auth/middleware.py — require_ui_scope:

def require_ui_scope(required_scope):

"""

Decorator for UI routes that checks the user's session scopes.

Returns a 403 flash+redirect instead of a JSON response.

"""

def decorator(f):

@wraps(f)

def decorated_function(*args, **kwargs):

if current_app.config.get('TESTING'):

return f(*args, **kwargs)

user_scopes = session.get('user_scopes', [])

if required_scope not in user_scopes:

from flask import flash, abort

flash(f'Acceso denegado: se requiere el permiso "{required_scope}".', 'error')

return redirect(url_for('index')), 303

return f(*args, **kwargs)

return decorated_function

return decorator

# 7. Frontend (Jinja2 + HTMX)

Why: Server-rendered HTML with HTMX gives dynamic UX without a separate React/Vue build step. TailwindCSS via CDN provides responsive styling.

app/templates/base.html — scope-gated nav:

{% set scopes = session.get('user_scopes', []) %}

{% if 'product:view' in scopes or 'product:manage' in scopes %}

<a href="/products" class="text-gray-700 hover:text-blue-600 transition text-sm font-medium">Productos</a>

{% endif %}

{% if 'stock:view' in scopes or 'stock:manage' in scopes %}

<a href="/stock" class="text-gray-700 hover:text-blue-600 transition text-sm font-medium">Stock</a>

{% endif %}

{% if 'report:view' in scopes %}

<a href="/reports" class="text-gray-700 hover:text-blue-600 transition text-sm font-medium">Reportes</a>

{% endif %}

{% if 'audit:view' in scopes %}

<a href="/audit" class="text-gray-700 hover:text-blue-600 transition text-sm font-medium">Auditoría</a>

{% endif %}

# 8. Role-Based Walkthrough (Demo Script)

docker compose up -d && docker compose exec web flask db upgrade

Login as alice_worker — dashboard, products, stock; NO audit nav

Login as kratos_boss — create product, stock entry/exit, audit, reports

Open http://localhost:5000/docs — Swagger UI

# 9. Bridge to Erick's Half

The application core exposes REST API at /api/*, UI at /*, /metrics, and openapi_spec.json. Erick's half runs tests, observability, and CI/CD against this foundation.

# Appendix: Commands

Start stack: docker compose up -d --build

Migrations: docker compose exec web flask db upgrade

Keycloak: http://localhost:8080

Flask app: http://localhost:5000